Household Energy and Cost Comparison Tool

Step-by-Step Implementation Guide

Student No. 223757  |  July 2026

This guide lists, in order, every step needed to build the tool from the raw eCAP data to a working, validated application. Each step states what you need, what you do, what you get, and what to check before moving on. Total effort: roughly 3-4 working weeks. All file names refer to the project files already produced; if you are rebuilding from scratch, write them in this order.

# Phase A - Setup (half a day)

STEP 1. Set up the working environment

You need:  A computer with Python 3.10 or newer; internet access for installs.

You do:  Install Python. Create a project folder. Install the four required packages: pip install openpyxl pytest matplotlib streamlit. Initialise version control: git init, and commit after every step from here on.

You get:  A clean project folder under version control.

Check before moving on:  python --version runs; git status works.

STEP 2. Collect the two inputs

You need:  The raw CCT workbook (Data_from_eCap_CCTs.xlsx) and current price sources: EPRA tariff schedule and monthly gazetted pass-through charges (epra.go.ke), local LPG refill price, local charcoal price per kg, kerosene pump price, KOKO ethanol price.

You do:  Copy the workbook into the project folder. Record each price with its source and date - you will type them into a file in Step 5.

You get:  Raw data plus a dated price list.

Check before moving on:  Every price on your list has a source and a date next to it.

# Phase B - Data (3-4 days)

STEP 3. Inspect the raw workbook

You need:  The workbook; Python with openpyxl.

You do:  Open every sheet. Identify the master data sheet (Sheet1, 45 test rows), the assumptions sheet, and the test matrix. List the problems: wrong kWh conversions, contradictory time columns, inconsistent appliance names, missing cells, undocumented outliers.

You get:  A written list of data problems. Do not fix anything by hand in Excel - all fixes happen in code so they are repeatable and documented.

Check before moving on:  You can name at least one concrete example of each problem type.

STEP 4. Write and run the cleaning script (clean_cct_data.py)

You need:  The problem list from Step 3; calorific values (charcoal 31, LPG 46.1, ethanol 27, kerosene 43.1 MJ/kg).

You do:  Write one script that: normalises appliance and dish names to a fixed vocabulary; recomputes every kWh value for fuel appliances from raw fuel mass x calorific value x (1/3.6) - never trust the stored kWh column; recomputes every cooking time from raw start/end timestamps; excludes documented outliers via an exclusion list written in the code; writes one row per dish-appliance pair with a notes column recording every correction. Run it.

You get:  cct_lookup.csv - the validated performance table. The script itself is your provenance record: every number traces to a raw cell.

Check before moving on:  Spot-check 5 values against the eCAP report (e.g. beans on EPC = 0.32 kWh, beans on charcoal = 3.94 kWh). Anything you cannot explain, flag in the notes column - do not delete it.

STEP 5. Build the parameter file (parameters.csv)

You need:  The dated price list from Step 2.

You do:  Create one editable CSV holding: the three EPRA base tariffs (12.23 / 16.45 / 19.08 KSh per kWh) and band thresholds (30 and 100 kWh per month); the monthly pass-through charges (FECC, forex, WRMA levy), REP levy (5% of base), EPRA levy, VAT (16%); the four fuel prices per kg; calorific values; appliance purchase prices. Every row gets four extra columns: unit, source, as-of date, and status (verified / monthly_update / update_locally / fixed).

You get:  parameters.csv - the only place prices live. The performance table stays physics-only.

Check before moving on:  No monetary value exists anywhere except this file.

# Phase C - Calculation engine (4-5 days)

STEP 6. Write the tariff module (tariff.py)

You need:  parameters.csv.

You do:  Write two functions: one that assigns the tariff band from total monthly kWh, and one that computes the effective all-in cost per kWh: (base + FECC + forex) x 1.16 + 5% of base + WRMA + EPRA levy. Print the three effective rates as a sanity check.

You get:  tariff.py. At June 2026 charges the effective rates are about 19.3 / 24.4 / 27.6 KSh per kWh.

Check before moving on:  Rates increase across bands and sit in the 19-28 KSh range.

STEP 7. Write the calculation engine (engine.py)

You need:  cct_lookup.csv, parameters.csv, tariff.py.

You do:  Represent a household menu as a list of (dish, appliance, times per week) - this makes fuel stacking the native case. Implement: monthly energy per item (CCT value x servings/2 x weekly frequency x 4.33); fuel cost = kg x price; electricity cost = bill(baseline + cooking kWh) - bill(baseline), so band-crossing repricing is captured; savings = baseline menu cost - proposed menu cost; payback = summed price of newly bought appliances / monthly savings. Refuse untested dish-appliance pairs: report them, never estimate them. Carry data-quality flags from the lookup notes through to results.

You get:  engine.py - all numbers the tool ever shows come from here.

Check before moving on:  A worked example runs end to end and the numbers look plausible (hundreds of KSh per month, payback in months not days).

STEP 8. Write the unit tests (test_engine.py)

You need:  engine.py; pytest.

You do:  Write at least eight tests: band thresholds (30/31, 100/101 kWh); effective rates increase across bands; the band-crossing case makes incremental cost per kWh exceed the flat rate; fuel cost arithmetic against a hand calculation; doubling servings doubles energy; untested combinations are refused; no savings means no payback (not a negative number); REVIEW flags reach the output. Run pytest.

You get:  A green test suite protecting the load-bearing logic.

Check before moving on:  All tests pass. From now on, rerun pytest after every change.

# Phase D - Interface (2 days)

STEP 9. Build the Streamlit app (app.py)

You need:  engine.py and its data files; streamlit installed.

You do:  One page. Sidebar: servings per meal, current non-cooking kWh per month. Main panel: per dish - weekly frequency, current appliance, proposed appliance, with dropdowns built ONLY from tested combinations so coverage gaps cannot be selected. A multiselect for appliances the user would need to buy. Results: current cost, proposed cost, savings, payback, tariff-band note when the band changes, cooking-time comparison, per-dish breakdown, and any data caveats. The app must contain no arithmetic of its own - it only calls the engine.

You get:  app.py. Run with: streamlit run app.py

Check before moving on:  Change one input and confirm the numbers move in the direction you expect.

# Phase E - Validation (2-3 days)

STEP 10. Reproduce the published results (validation.py)

You need:  The eCAP report's cost table; the engine.

You do:  Feed the engine the report-era prices (Oct 2023) and compare every per-dish cost against the published table at 10% tolerance. Investigate every divergence until you can attribute it - to the source report or to your pipeline.

You get:  A pass/diverge table. Expected result: about 30 of 42 within 10%, with all divergences traced to price inconsistencies inside the source report itself.

Check before moving on:  You can explain every divergence in one sentence.

STEP 11. Benchmark payback and run price sensitivity

You need:  validation.py from Step 10.

You do:  Recompute EPC and induction payback under the report's own assumptions (equal-parts LPG/charcoal/kerosene baseline, five of each dish per week) and compare with its published figures (about 11 and 8 months). Then rerun the worked example with electricity, LPG, and charcoal prices each at +/-20% and record savings and payback.

You get:  validation_report.md with the benchmark and a sensitivity table. Expected: induction within 1 month of the published figure; payback most sensitive to the LPG price.

Check before moving on:  The sensitivity results are monotonic (higher fuel price = shorter payback for switching away from that fuel).

STEP 12. Resolve flagged data

You need:  The REVIEW flags in cct_lookup.csv; the original field sheets if available.

You do:  For each flagged record (chapati-LPG, 161 g recorded vs about 20 g implied by the report's own cost table), confirm the true value at the source, correct it in the cleaning script's patch list - never in the CSV by hand - and rerun the whole pipeline: cleaning, tests, validation.

You get:  A lookup table with no unresolved flags, or flags that are documented as accepted limitations.

Check before moving on:  Pipeline reruns end to end with one command sequence and all tests still pass.

# Phase F - Delivery (2-3 days)

STEP 13. Write the documentation and final report

You need:  Everything above; the report template with APA 7 references.

You do:  Write: a one-page user guide for field agents (how to enter a household, how to read payback, how to update parameters.csv); technical documentation (largely assembled from the module docstrings); and the final report - background, data cleaning with a corrections table, design decisions, validation results, limitations (linear portion scaling, small test repetitions, local price variation), and recommendations.

You get:  User guide, technical docs, final report with block diagram and figures.

Check before moving on:  A colleague who has never seen the project can run the tool from the user guide alone.

STEP 14. Hand over and plan maintenance

You need:  The complete repository.

You do:  Commit everything. Define the maintenance routine: update the three monthly pass-through charges in parameters.csv when EPRA gazettes them (around the 14th of each month); update fuel prices when they move; rerun validation after any data change. Name who owns this.

You get:  A maintained tool, not a one-off deliverable.

Check before moving on:  The repository contains: clean_cct_data.py, cct_lookup.csv, parameters.csv, tariff.py, engine.py, test_engine.py, app.py, validation.py, validation_report.md, docs.

# The five rules that hold the whole build together

1.  Never edit data by hand. Every correction lives in the cleaning script so it is repeatable and documented.

2.  Physics and prices never mix. Performance data in cct_lookup.csv, money in parameters.csv, and money only there.

3.  Never estimate untested combinations. Refuse and say why.

4.  Price electricity as bill-with-cooking minus bill-without. Band crossings reprice the whole bill; a flat rate misses this.

5.  The interface never calculates. All arithmetic lives in the tested engine.